- UI/UX Wireframes Finalized: 45 screens for flight booking module completed; focus on flights, with user comment feature for feedback.

- TMC Registration Process: Involves four steps; super admin dashboard provides analytics, approvals, and financial controls.

- Flexible Multi-GDS Architecture: Planned microservice architecture supports multiple GDS and direct low-cost carrier integrations for market expansion.

- Dynamic Commission Splitting: Allows head admin to configure client-specific commission ratios, enhancing profitability and market positioning.

- Post-Booking Features Included: Comprehensive workflows for amendments and refunds; passenger name corrections handled offline.

- 20-Week Development Timeline: Team agreed target is achievable, focusing on critical features before API integrations.

Notes

UI/UX Design and Flight Booking Flow

The meeting confirmed the completion of UI/UX wireframes for the flight booking module, focusing on fine-tuning before development begins.

- UI/UX Wireframes Finalized for Flight Booking

  - Suhaib Z Ahmed presented around 45 screens covering flight booking, payments, wallet, authentication, and user dashboards.

  - The current UI excludes hotels and cabs, focusing first on flights to streamline development.

  - Users can leave comments directly on screens for feedback; developers and internal teams can track and resolve these comments.

  - The wireframes are coded in HTML/CSS (not external tools like Figma), designed for easy changes before full ReactJS development begins.

- Detailed TMC Registration and Admin Dashboards Outlined

  - The TMC registration involves four steps: company info, region-specific KYC document upload, admin credentials, and review/submit.

  - Super Admin dashboard provides analytics, pending TMC approvals, status tracking, and financial controls including credit limits and wallet balances.

  - TMC Admin dashboard shows total bookings, wallet balance, monthly revenue, team management, client details, booking lists, and invoice management.

  - Agents have merged booking and support roles with dashboards showing bookings, revenue, commissions, support tickets, and client schedules.

- Comprehensive Flight Booking Process Detailed

  - Flight search supports one-way, return, and multi-city (up to six segments) with advanced filters like stops, airlines, timings, and cabin class.

  - Search results display flight details, commissions, fare rules, baggage policies, and seat maps for user review.

  - Booking flow includes passenger details, ancillary services (seat selection, baggage), contact info, review, and payment options (wallet, card, net banking).

  - A booking hold feature includes a timer with expiration; long holds are limited by airline policies, especially for low-cost carriers.

- Post-Booking Modifications and Cancellations Covered

  - Agents can modify flight dates with fare differences, penalties, and calendar views for new dates.

  - Passenger name corrections are possible but flagged to be handled offline due to airline restrictions.

  - Cancellation flow includes fee breakdowns, reasons, approval, and refund tracking stages.

  - All these post-booking features are integrated into the agent dashboard for easy access.

Technical Architecture and API Integration

The team confirmed the need for a flexible, modular API architecture that supports multiple GDS and direct low-cost carrier APIs, emphasizing the complexity of ancillary services and commission models.

- API Bundles and Ancillaries Complexity Recognized

  - Iqbal Basha M stressed reviewing the full API documentation on dev.amadeus.com, covering multiple bundles like search, issuance, and merchandise (ancillaries).

  - The current UI is a sketch; true complexity lies in integrating separate ancillary APIs for baggage, seats, and other services.

  - Yaseen Sutar noted some ancillary features (e.g., extra baggage edition) must be bundled as per airline rules, requiring UI adjustments.

- Flexible Multi-GDS and NDC-Ready Architecture Planned

  - Zuhair Z Ahmed confirmed a microservice architecture to allow flexible integration with multiple GDS and third-party APIs.

  - Iqbal Basha M emphasized future-proofing for NDC and direct low-cost carrier API connectivity to expand market reach and partner integrations.

  - The system will be API-in, API-out, allowing partner access to flight APIs and supporting scalable expansion.

- Commission and Markup Module Complexity Explained

  - Iqbal Basha M described a multi-layer markup configuration module to handle various commission scenarios including front-end discounts, back-end incentives, and corporate deals.

  - The module will allow setting commission rules by airline, route, cabin, and other segments, with display fare adjustments accordingly.

  - This complexity requires clear understanding by developers; Iqbal offered to provide detailed documentation and examples.

- Currency and Payment Systems Setup

  - A multi-currency module will support global transactions with options to show prices in local currency or unified USD based on IP address.

  - Payment gateways will include credit card processing via third-party partners (e.g., Stripe) and manual bank transfers, with finance department verification for the latter.

  - Wallet top-ups have no fixed cap; credit limits and buffers can be extended based on invoicing agreements.

Commission Handling and Booking Rules

Key decisions were made on commission visibility, booking hold policies, seating prompts, and fare family inclusion to align with airline and business requirements.

- Dynamic Commission Splitting Feature Required

  - Mushtaq Khan requested a feature allowing the head admin to configure commission splits per client, airline, and corporate deal.

  - The displayed commission to TMCs should reflect negotiated percentages, not full airline commissions, enabling flexible client-specific deals.

  - This feature is critical for consolidating market positioning and profitability controls.

- Booking Hold Times Must Reflect Airline Policies

  - Hold times will vary by airline type: low-cost carriers (e.g., Indigo, Southwest) have short or no hold periods, while BSP/GDS airlines may allow holds up to 24-72 hours.

  - The system will enforce these hold time zones dynamically based on airline rules to avoid booking errors or revenue loss.

- Seating Preference Prompts for Long-Haul Flights

  - For long flights (e.g., Canada to India via Frankfurt), booking agents will be prompted to visit airline websites for seat selection due to airline charges and configurations.

  - This is important as airlines increasingly monetize seat selections, especially on long-haul routes with complex seating layouts.

- Fare Family and Mini Rule Visibility Needed

  - Fare family information, a major missing piece, must be included in the search results for better fare differentiation.

  - Mini rules summarizing fare policies should be visible on search pages, with detailed rules accessible separately, aiding agent decision-making.

Post-Booking Services and Refunds

The post-booking flow includes comprehensive support for amendments, cancellations, refunds, and passenger information edits with clear process workflows.

- Post-Booking Scope Confirmed with Full Feature Set

  - Iqbal Basha M confirmed inclusion of issuance, amendments, cancellations, and refunds as part of the post-booking service scope.

  - Suhaib Z Ahmed demonstrated layouts for date modifications, name corrections (offline process), and cancellation workflows with fee and refund tracking.

  - This integrated approach ensures agents can manage full booking lifecycles within the portal.

- Passenger Name Correction to Be Offline Process

  - Due to airline constraints, name corrections will prompt offline handling by account managers rather than automated changes.

  - This reduces risk of API errors or invalid bookings in multi-airline itineraries.

- Refund Tracking Workflow Includes Multiple Statuses

  - The refund process will show step-by-step statuses from cancellation initiation to airline acknowledgment and final completion.

  - Agents can monitor refund progress directly to improve transparency and customer service.

Security, Fraud Prevention, and Access Control

Controls on search usage, wallet limits, and role-based access will protect revenue and prevent misuse, ensuring operational integrity.

- Search-to-Booking Ratio Controls to Prevent Abuse

  - To avoid revenue leakage, every 50 searches must result in at least 1 confirmed booking per TMC; otherwise, warnings will notify operations for follow-up.

  - This limits excessive searches by agents acting as price hunters, protecting airline agreements and company margins.

  - Real-time search results will be provided initially without caching to maintain accuracy and control.

- Wallet and Credit Limit Management

  - Wallet top-ups are uncapped but controlled by credit limits set by finance; buffers may be granted based on invoicing agreements.

  - Payments will be processed via secure third-party gateways or manual bank transfers verified by finance teams.

  - This dual payment approach balances convenience with fraud prevention.

- Role-Based Access Matrix Planned

  - Iqbal Basha M outlined a detailed access control system with Create, Modify, View permissions across features.

  - Roles can be customized for CFOs, operations heads, support, and others with granular rights to enhance security and operational clarity.

  - The Super Admin role holds full access and is reserved for company owners.

- TMC Agent Verification Adjusted by Region

  - India-specific KYC verification via APIs will be implemented, but other countries will rely on manual verification due to lack of uniform APIs.

  - Document extraction from PDFs/images is feasible, but verification depends on available regional APIs.

  - The system will maintain a hybrid verification model prioritizing India initially for faster rollout.

Project Management and Next Steps

The team agreed on iterative development with weekly meetings and prioritized critical features for the initial 20-week timeline.

- Weekly Follow-Up Meetings Scheduled

  - Mushtaq Khan proposed weekly meetings starting Friday or Saturday to track development progress and address new issues promptly.

  - Zuhair Z Ahmed and Yaseen Sutar are documenting all discussed points and modifications to ensure clarity.

- Prioritization of Critical Modifications and Features

  - Immediate focus on implementing commission configuration, fare family display, hold time zones, and mini rules as flagged during the meeting.

  - Post-booking flows and API integrations will follow once UI confirmation is finalized.

- Clear Communication and Team Collaboration Emphasized

  - Iqbal Basha M encouraged open questions and collaboration to avoid misunderstandings and improve system design.

  - The team is aligned on technical dependencies and business priorities, with leadership providing ongoing guidance.

- 20-Week Development Timeline Confirmed as Manageable

  - The team agreed that the ambitious 20-week target for the flight booking module and related features is achievable with current resources.

  - Further clarity on commission models and ancillary API integration will enable smoother backend development.

Action items

Suhaib Z Ahmed

- Collect and incorporate UI/UX change requests from stakeholders; implement discussed modifications such as fare family inclusion and mini rule display

Yaseen Sutar

- Document the specific note on name correction being an offline process and multi-airline booking restrictions

- Compile clarifications and queries during the development phase for the next meeting to ensure all edge cases are covered

Zuhair Z Ahmed

- Arrange weekly follow-up meetings starting next Friday or Saturday to discuss ongoing development and address technical ambiguities

Mushtaq Khan

- Provide additional login credentials for Amadeus test API to the development team as needed

Iqbal Basha M

- Share detailed documentation and explanation of commission module and markup configuration to ensure correct implementation by developers

Development Team

- Review Amadeus developer portal (dev.amadeus.com) thoroughly, especially ancillary and fare family API bundles for accurate integration

- Design wallet and recharge system with flexible caps, multi-currency handling, and secure payment gateway integration

- Build anti-fraud mechanisms including search-to-book ratio monitoring with alerts and controls to prevent revenue leakage

Admin/Finance Team

- Define role-based access control matrix including create, modify, view permissions for various financial and operations roles within the platform